Mobile App Missing Options and Suggestions

# DealersCloud App

## ✅ Completed Modules

* Dashboard: CRM & Inventory stats, Inventory Age Chart, Revenue Chart, Lead Status breakdown
* Inventory: Add/update vehicle, VIN scanner, vehicle listing, image/doc upload
* CRM: Add lead, co-buyer, and sub-tabs like Timeline, Tasks, SMS, Notes, Appointment, Documents etc. (few still in process)
* Chat: Internal chat (text only)
* User: Profile, password, preferences, login etc.
* Credit App & Trade-in: All screens completed with field validations
* Vehicle Purchase Payment Option  
  → Includes Purchase Info & Payment Tabs (floor plan and consignment options supported)  
  → Design, API, and integration completed
* Remove & Return/Arbitrate APIs  
  → Design, API, and integration completed
* Type Field (New/Used)  
  → Design added and API integrated
* Update/Add Vehicle Basic Data API  
  → Includes support for Type field
* Modified VIN-Decode API and App Updated with latest changes
* Enhanced Make/Categories & Search/Categories APIs  
  → Now displays vehicle count per make
* Updated Lead Section with VIN Decode logic and new priorities
* Make & BodyStyle APIs – Integrated
* VIN Scan Logic for Add Vehicle – Added
* Image Watermark Design – Completed
* Video Tab – Simple & 360° video design/integration completed
* Gallery Tab Enhancements  
  → Includes watermark and video tab integration
* CRM Tabs Completed (8 Total):  
  → Purchase Screen, Basic Screen, Car Details Tab
* Vehicle Action Tabs API – Developed

## 🟡 In Process (Design & API Completed, Integration Pending)

* Set Vehicle API – Integration pending
* Select Vehicle API – Integration pending
* Image Watermark API – Design completed; URL fix needed at API level
* Video Link API & Video File Upload API – Design modified and integration completed
* Vehicle API – Integration pending
* Update Vehicle Image API – Completed (includes image count & video link support)
* CRM Tabs (In Process):  
  → ✅ Completed: Timeline, Tasks, Notes, Appointment, SMS, Profile, Email  
  → ⏳ In Process: Vehicle, Document (Design completed; integration pending)
* Vehicle Actions Panel – Auto Check, Carfax, Push, etc. – Completed

## 📝 Pending (After All App Features Are Done)

* CRM Top Button Shortcuts:  
  → Reminder, Note, Call, Deal, 4Square, Delete, My Leads  
  → Needs design, workflow discussion, API development & integration
* Deals Section – Design/API/Flow discussion needed
* MyTask Tab – Not discussed; missing in Figma and requirements